# Daily Standup Meeting

| Project Name: Hospital Outpatient Booking System | Group Name: Mocha Tech Team |
| --- | --- |
| Sprint Number: 1 | Date and Time: 06/02/2026 - 6pm till 7pm |

List of attendance:

- Name:		Keyon Bent					Attended? YES

- Name:		Mohamed Jama					Attended? YES

- Name:		Zarsham Ali Haider				Attended? YES

- Name:		Ismail Ahmed					Attended? YES

- Name:		Gabriel Mendes					Attended? YES

Project Progress:

Team Member (1): Name:  Keyon Bent

- What did you accomplish yesterday?

Answer: Got information on the project and our task. Finalised team name and assigned roles.

- What will you do today?

Answer: Clarify project requirements and what each of us will contribute. Split workload amongst developers. Help developers understand frontend vs backend split. Make GitHub repo.

- What obstacles are impeding your progress?

Answer: Still early stages, so we have some uncertainty around how C# backend and Html/CSS/JavaScript frontend will actually connect together and be functional. Also, unsure about the order of accomplishment in regard to backend and frontend.

Team Member (2): Name: Mohamed Jama

- What did you accomplish yesterday?

Answer: Recorded initial project details and noted down team roles and responsibilities during the lab we were given the project.

- What will you do today?

Answer: Help organise and further clarify the split of tasks and get devs started on their respective workloads.

- What obstacles are impeding your progress?

Answer: Uncertainty of approach to the project. Figuring out how to approach doing the frontend and backend at the same time or if one should be done before the other.

Team Member (3): Name: Ismail Ahmed

- What did you accomplish yesterday?

Answer: Went through the project requirements and discussed possible frontend features with the team.

- What will you do today?

Answer: Start working on basic HTML structure for the booking interface and plan out page layout.

- What obstacles are impeding your progress?

Answer: No clear design or layout finalised yet which makes it harder to know what to create. Initial work may also need changes later.

Team Member (4): Name: Gabriel Mendes

- What did you accomplish yesterday?

Answer: Reviewed the project requirements and contributed ideas for how the database might be structured. Downloaded Visual Studio.

- What will you do today?

Answer: Begin drafting the database schema, including tables for patients and appointments.

- What obstacles are impeding your progress?

Answer: Still deciding what fields and relationships are needed for the booking system.

Team Member (5): Name: Zarsham Ali Haider

- What did you accomplish yesterday?

Answer: Went over the project requirements with the team and contributed to initial discussions. Agreed to take responsibility for testing later on and the final report.

- What will you do today?

Answer: Help the team where needed for now and stay involved in development discussions to understand how the system will work.

- What obstacles are impeding your progress?

Answer: No major blockers currently, just waiting until there is a working system to properly begin testing and report writing.

“Alone we can do so little; together we can do so much.” – Helen Keller