# Daily Standup Meeting

| Project Name: Hospital Outpatient Booking System | Group Name: Mocha Tech Team |
| --- | --- |
| Sprint Number: 6 | Date and Time: 03/04/2026 - 6pm till 8pm |

List of attendance:

- Name:		Keyon Bent					Attended? YES

- Name:		Mohamed Jama					Attended? YES

- Name:		Zarsham Ali Haider				Attended? YES

- Name:		Ismail Ahmed					Attended? YES

- Name:		Gabriel Mendes					Attended? YES

- Name:		Costin Ciuplea					Attended? YES

Project Progress:

Team Member (1): Name:  Keyon Bent

- What did you accomplish yesterday?

Answer: Worked on integrating the frontend with the backend. Improved JavaScript structure and removed alert-based feedback to make the UI more appropriate. Also helped implement booking calendar functionality.

- What will you do today?

Answer: Continue refining integration and ensure booking system works correctly with backend data. Support final backend adjustments where needed. Keep team on track regarding what needs to be done. Make sure everything is in working order for the in-person demo on the 7th/8th of April.

- What obstacles are impeding your progress?

Answer: Some inconsistencies between frontend data handling and backend responses that need aligning. Also, some unexpected changes to the frontend that made more work for the backend. Tasks of other modules is spreading our focus thin as we get closer to the end of the uni year.

Team Member (2): Name: Mohamed Jama

- What did you accomplish yesterday?

Answer: Improved frontend layout and code structure. Continued refining chatbot feature and ensured it fits with the rest of the UI. Helped identify areas for improvement based on mark scheme.

- What will you do today?

Answer: Polish UI features and assist with final frontend adjustments. Continue supporting team where needed.

- What obstacles are impeding your progress?

Answer: Some frontend elements need adjusting as integration progresses.

Team Member (3): Name: Ismail Ahmed

- What did you accomplish yesterday?

Answer: Reviewed frontend after integration changes and made small adjustments to styling and layout.

- What will you do today?

Answer: Assist with minor fixes and ensure frontend remains consistent after integration updates.

- What obstacles are impeding your progress?

Answer: Most of the frontend is completed so not much to do.

Team Member (4): Name: Gabriel Mendes

- What did you accomplish yesterday?

Answer: Helped ensure database works correctly with backend and supported minor backend adjustments.

- What will you do today?

Answer: Assist with testing backend functionality and resolving any issues that come up.

- What obstacles are impeding your progress?

Answer: Mostly dependent on final integration working smoothly.

Team Member (5): Name: Costin Ciuplea

- What did you accomplish yesterday?

Answer: Completed most backend functionality including user and booking systems. Worked on appointment booking endpoints and ensured database connectivity.

- What will you do today?

Answer: Finalise remaining backend endpoints and fix any issues found during integration.

- What obstacles are impeding your progress?

Answer: Minor bugs appearing during integration due to some frontend changes but can be fixed.

Team Member (6): Name: Zarsham Ali Haider

- What did you accomplish yesterday?

Answer: Observed integrated system and started identifying usability issues and minor bugs.

- What will you do today?

Answer: Begin proper testing of booking system using MS Test and note any faults for fixing.

- What obstacles are impeding your progress?

Answer: System only recently integrated, so still stabilising before full testing.

“Alone we can do so little; together we can do so much.” – Helen Keller