# Daily Standup Meeting

| Project Name: Hospital Outpatient Booking System | Group Name: Mocha Tech Team |
| --- | --- |
| Sprint Number: 6 | Date and Time: 06/04/2026 - 6pm till 8pm |

List of attendance:

- Name:		Keyon Bent					Attended? YES

- Name:		Mohamed Jama					Attended? YES

- Name:		Zarsham Ali Haider				Attended? YES

- Name:		Ismail Ahmed					Attended? YES

- Name:		Gabriel Mendes					Attended? YES

- Name:		Costin Ciuplea					Attended? YES

Project Progress:

Team Member (1): Name:  Keyon Bent

- What did you accomplish yesterday?

Answer: Finalised frontend-backend integration and ensured booking system and calendar functionality were working. Reviewed overall system before demo.

- What will you do today?

Answer: Prepare system for demo and fix any last-minute issues. Make sure everything runs smoothly. Prepare the team for demo presentation and keep track of each member. Decide a meeting location and time before the demo.

- What obstacles are impeding your progress?

Answer: Time pressure before demo, so limited time to fix any unexpected issues. Have to try to keep team from adding any extra features or unnecessary changes.

Team Member (2): Name: Mohamed Jama

- What did you accomplish yesterday?

Answer: Improved frontend layout and refined chatbot feature. Helped clean up code structure and usability.

- What will you do today?

Answer: Assist with final UI improvements and support any last-minute fixes. Document any potential last-minute fixes that can be left for after the demo.

- What obstacles are impeding your progress?

Answer: Minor UI inconsistencies still being adjusted.

Team Member (3): Name: Ismail Ahmed

- What did you accomplish yesterday?

Answer: Reviewed frontend after integration changes and made small styling adjustments.

- What will you do today?

Answer: Assist with any frontend fixes found during testing.

- What obstacles are impeding your progress?

Answer: Limited time to change things.

Team Member (4): Name: Gabriel Mendes

- What did you accomplish yesterday?

Answer: Assisted Costin with any changes needed in the backend like CORS system logic.

- What will you do today?

Answer: On standby for any changes that may need to be made. Add more comments to backend code.

- What obstacles are impeding your progress?

Answer: Nothing much.

Team Member (5): Name: Costin Ciuplea

- What did you accomplish yesterday?

Answer:  Added better calendar data handling in the backend and supported fixing integration issues. Made it so that users cannot book the same slot if already taken. Ensured endpoints and database connections were stable for the demo.

- What will you do today?

Answer: Support final testing and resolve any backend-related bugs.

- What obstacles are impeding your progress?

Answer: No obstacles for now.

Team Member (6): Name: Zarsham Ali Haider

- What did you accomplish yesterday?

Answer: Worked on frontend improvements, including adjusting layout, fixing small bugs, and replacing alert messages with more appropriate UI feedback.

- What will you do today?

Answer: Continue refining frontend usability and help identify any remaining issues before demo.

- What obstacles are impeding your progress?

Answer: I guess some frontend changes depend on backend responses being consistent.

“Alone we can do so little; together we can do so much.” – Helen Keller