# Daily Standup Meeting

| Project Name: Hospital Outpatient Booking System | Group Name: Mocha Tech Team |
| --- | --- |
| Sprint Number: 3 | Date and Time: 01/03/2026 - 6pm till 7pm |

List of attendance:

- Name:		Keyon Bent					Attended? YES

- Name:		Mohamed Jama					Attended? YES

- Name:		Zarsham Ali Haider				Attended? YES

- Name:		Ismail Ahmed					Attended? YES

- Name:		Gabriel Mendes					Attended? YES

- Name:		Costin Ciuplea					Attended? YES

Project Progress:

Team Member (1): Name:  Keyon Bent

- What did you accomplish yesterday?

Answer: Confirmed that the Figma design is mostly finalised and pushed the team to begin development. Helped clarify who is focusing on frontend vs backend.

- What will you do today?

Answer: Monitor how development starts and make sure tasks are being picked up properly. Help resolve any confusion early on.

- What obstacles are impeding your progress?

Answer: Some hesitation in starting development as people are still unsure about how different parts will connect.

Team Member (2): Name: Mohamed Jama

- What did you accomplish yesterday?

Answer: Finalised documentation for the Figma design and updated task tracking based on new development responsibilities.

- What will you do today?

Answer: Keep track of development progress and note any issues or changes discussed during the meeting.

- What obstacles are impeding your progress?

Answer: Tasks are starting to overlap slightly, so keeping notes clear is a bit harder.

Team Member (3): Name: Ismail Ahmed

- What did you accomplish yesterday?

Answer: Started setting up the frontend project and began working on the basic HTML structure based on the Figma design.

- What will you do today?

Answer: Continue building out the layout and start applying CSS styling.

- What obstacles are impeding your progress?

Answer: Still figuring out how much of the design can realistically be implemented within the time and thinking about how to consider the backend when building out the frontend

Team Member (4): Name: Gabriel Mendes

- What did you accomplish yesterday?

Answer: Made further progress on planning the database and started drafting table structures in SQL.

- What will you do today?

Answer: Continue refining the database and begin setting up the backend project structure.

- What obstacles are impeding your progress?

Answer: Uncertainty around how the booking system logic will fully work, which affects database design. Also, uncertain about how to create C# backend code logic such that it connects with frontend.

Team Member (5): Name: Costin Ciuplea

- What did you accomplish yesterday?

Answer: Looked into backend setup in C# and started preparing the environment for development.

- What will you do today?

Answer: Begin working on basic backend structure and explore how API endpoints will be created.

- What obstacles are impeding your progress?

Answer: Still getting familiar with the tools and how everything will integrate with the database and frontend.

Team Member (6): Name: Zarsham Ali Haider

- What did you accomplish yesterday?

Answer: Finalised the Figma prototype after feedback from the team and ensured it reflects agreed functionality.

- What will you do today?

Answer: Stay involved in development discussions and begin thinking about what parts of the system will need testing later.

- What obstacles are impeding your progress?

Answer: No working features yet, so testing can’t properly begin at this stage.

“Alone we can do so little; together we can do so much.” – Helen Keller