# Daily Standup Meeting

| Project Name: Hospital Outpatient Booking System | Group Name: Mocha Tech Team |
| --- | --- |
| Sprint Number: 5 | Date and Time: 20/03/2026 - 6pm till 7pm |

List of attendance:

- Name:		Keyon Bent					Attended? YES

- Name:		Mohamed Jama					Attended? YES

- Name:		Zarsham Ali Haider				Attended? YES

- Name:		Ismail Ahmed					Attended? YES

- Name:		Gabriel Mendes					Attended? YES

- Name:		Costin Ciuplea					Attended? YES

Project Progress:

Team Member (1): Name:  Keyon Bent

- What did you accomplish yesterday?

Answer: Checked in with the team and reviewed progress. Spent time helping clarify a few areas where people were unsure, especially around backend direction.

- What will you do today?

Answer: Continue monitoring progress and try to get clearer direction on backend and database so development can move forward more confidently.

- What obstacles are impeding your progress?

Answer: Progress has been a bit slow as some parts are still unclear, especially how everything will connect together. Also, other modules have taken up time a little.

Team Member (2): Name: Mohamed Jama

- What did you accomplish yesterday?

Answer: Helped coordinate between team members and stepped in to support task organisation. Assisted in discussions around how work should be split more effectively.

- What will you do today?

Answer: Continue helping manage task distribution and support the team where needed, especially where progress is slower.

- What obstacles are impeding your progress?

Answer: Some lack of clear direction in certain areas makes it harder to properly organise tasks.

Team Member (3): Name: Ismail Ahmed

- What did you accomplish yesterday?

Answer: Made small improvements to the frontend layout and continued working on styling.

- What will you do today?

Answer: Keep refining the frontend and adjust parts of the layout where needed.

- What obstacles are impeding your progress?

Answer: Still working without backend integration, so unsure how some parts will need to change later.

Team Member (4): Name: Gabriel Mendes

- What did you accomplish yesterday?

Answer: Continued working on the database and made small adjustments to table structure.

- What will you do today?

Answer: Keep refining the database and support backend setup where possible.

- What obstacles are impeding your progress?

Answer: Uncertain about booking logic in practice still.

Team Member (5): Name: Costin Ciuplea

- What did you accomplish yesterday?

Answer: Made some progress on backend setup but mainly focused on understanding how everything should be structured.

- What will you do today?

Answer: Continue working on backend structure and try to move towards implementing basic functionality.

- What obstacles are impeding your progress?

Answer: Progress is a bit slow due to needing a clearer plan for how different components will interact.

Team Member (6): Name: Zarsham Ali Haider

- What did you accomplish yesterday?

Answer: Kept up with team discussions and followed development progress.

- What will you do today?

Answer: Continue supporting where needed and stay updated with how the system is being built.

- What obstacles are impeding your progress?

Answer: Still waiting for more completed features before testing can begin.

“Alone we can do so little; together we can do so much.” – Helen Keller